## Slide 1: IT Review
Methodology

## Slide 2: Purpose
Ensure that IT aligns with Business
  Strategic
  Operational
Benchmark the IT function versus like organisations
Identify opportunities for improvement

## Slide 3: Why?
IT is often not aligned to organisation’s strategic purpose
Most IT functions have areas where their operational efficiency can be substantially improved, risk reduced and service improved
Changes to the IT industry provide both the potential to improve value creation and prose a threat to existing business practices & models
  Cloud / IT-as-a-Service
  Agile / DevOps
  Digital engagement platforms / mobile platform
  Enterprise integration / IoT
  Big Data Analytics

## Slide 4: Two Recent Case Studies
A large nfp services & insurance organisation
  Restructured IT operating model
  Reduced IT OPEX from $75M to $55M
  Reduced IT team size from 225 to 130
  Improved project and service delivery
  Time to implement = 18 months
  ROI = 9 months
A GOC in the finance sector
  Moved organisation to a Cloud & Managed Services strategy
  IT team moved from 28 to 7 FTE
  IT expenditure reduced from 21% of revenue to 11%
  ROI = 12 months

## Slide 5: Review Process
Macro Assessment
Opportunity Identification
Implementation Plan
Implementation
Evaluation & CI
2 weeks | 4 weeks | 4 weeks | 3 – 12 months | 2 years post project
Identify scope for improvement | Detail proposed changes and quantify benefits | Develop detailed implementation plan | Manage the implementation of the IT transformation | Ensure the change is embedded
Benchmarking Strategic alignment Executive interview Selective audits | Operational audit Financial modelling | Program planning (MSP based) Org Change Management | Program & Project Management IT Governance (COBIT5) IT Service Management | Establish continuous improvement process Quarterly health checks Coaching to IT team
Report to executive documenting scope for improvement | Detailed strategic assessment with targeted benefits | Detailed plan Activity Investment Change | Full suite of project, org change and IT service management products | Benefits Realisation Plan Quarterly health checks – report to executive
Pro-bono - No obligation to proceed | At risk (50% of identified net benefits) OR Fixed price | Fixed price – funded by net benefits | Fixed price – funded by net benefits | Fixed price per month
Dur.
Purpose
Tools
Output
Engagement model

## Slide 6: Engagement Principles
Financially prudent
  Only initiatives with less than a 12 month risk-adjusted ROI are considered
  Rockart is prepared to work on a risk / reward basis
Strategically Aligned
  Initiatives are assessed against criteria such as cost reduction, risk appetite and strategic priority
Transparent
  Findings are justified and shared
Experienced & Qualified Staff
  Our consultants are highly experienced with a decades of practical IT management experience and IT transformation experience
Change focused
  We work with you to embed organisational change into the project
Pragmatic
  We seek practical outcomes and measure success